PRODUCT REQUIREMENTS DOCUMENT

PayEase

Simple Payroll Processing for Small Teams

| Version | 1.0 |
| --- | --- |
| Date | February 2026 |
| Product Type | SaaS Web Application |
| Target Market | Small businesses with 1-10 employees |

# 1. Executive Summary

PayEase is a streamlined payroll processing solution designed specifically for small businesses with fewer than 10 employees. Unlike existing enterprise-focused payroll software that overwhelms small teams with unnecessary features, PayEase offers a simple, intuitive interface that enables business owners to complete their entire monthly payroll in under 15 minutes.

## 1.1 Problem Statement

Small businesses with fewer than 10 employees waste 3-5 hours each month manually calculating payroll because:

Existing payroll software is designed for larger organizations with complex hierarchies and workflows

Manual processing of variable elements (paid leave, unpaid absences, overtime, bonuses) is time-consuming and error-prone

Most solutions lack one-click processing capabilities for small team needs

Compliance with statutory requirements (PF, ESI, TDS) requires manual calculations or expensive consultants

## 1.2 Solution Overview

PayEase provides a three-step workflow: Input → Calculate → Generate. Business owners simply enter monthly attendance and variable pay data, click calculate, and download payslips and bank transfer files. The system automatically handles statutory calculations, maintains leave balances, and generates all required compliance reports.

# 2. Product Vision & Goals

## 2.1 Vision

To become the default payroll solution for small businesses in India, enabling business owners to process payroll in minutes rather than hours, with complete confidence in accuracy and compliance.

## 2.2 Success Metrics

Reduce average payroll processing time from 3-5 hours to under 15 minutes

Achieve 95%+ calculation accuracy compared to manual processes

Onboard 10,000 small businesses within the first 12 months

Maintain 90%+ monthly retention rate

Achieve Net Promoter Score (NPS) of 50+

# 3. Target Users

## 3.1 Primary User Persona

Name: Rajesh Kumar

Role: Small Business Owner

Company Size: 5-7 employees

Industry: Retail, Services, Small Manufacturing

Tech Savviness: Moderate - comfortable with web applications

Pain Points:

Spends 3-4 hours monthly on payroll calculations

Worried about making calculation errors that upset employees

Uncertain about statutory compliance requirements

Cannot afford expensive payroll consultants or enterprise software

# 4. Feature Requirements

## 4.1 Phase 1: MVP (Minimum Viable Product)

Timeline: Months 1-3

### 4.1.1 Employee Management

| Feature | Requirements |
| --- | --- |
| Add Employee | Simple form capturing: Name, Employee ID, Email, Phone, Bank Account Details, PAN, Aadhaar, Join Date, Designation |
| Salary Structure | Configure: Basic Salary, HRA, Special Allowance, Pay Type (Monthly/Hourly), Overtime Rate Multiplier |
| Leave Entitlement | Set annual leave quota for: Casual Leave, Sick Leave, Earned Leave |
| Edit/Deactivate | Ability to edit employee details and mark employees as inactive (for resignations) |

### 4.1.2 Monthly Payroll Input

| Feature | Requirements |
| --- | --- |
| Attendance Entry | Simple grid view showing all employees with fields for: Working Days, Paid Leave Days, Unpaid Leave Days, Overtime Hours |
| Variable Pay | Fields for: Bonuses (Festival, Performance), Reimbursements, Other Allowances, Deductions (Advance, Loan Recovery) |
| Auto-calculations | Display working days available in the month, leave balance remaining, pro-rated salary preview |

### 4.1.3 Payroll Calculation Engine

| Feature | Requirements |
| --- | --- |
| Gross Calculation | Calculate: Pro-rated Basic + HRA + Allowances + Overtime Pay + Bonuses - Unpaid Leave Deductions |
| Statutory Deductions | Basic PF (12% employee, 12% employer), ESI (0.75% employee, 3.25% employer) based on applicable thresholds |
| Net Salary | Calculate: Gross Salary - Employee PF - Employee ESI - Other Deductions |
| Preview Mode | Show calculation breakdown for each employee before finalizing, allow edits and recalculation |

### 4.1.4 Payslip Generation

| Feature | Requirements |
| --- | --- |
| PDF Generation | Generate professional PDF payslips with company logo, employee details, earnings breakdown, deductions breakdown, net pay |
| Bulk Download | Download all payslips as a single ZIP file |
| Email Distribution | Option to email payslips directly to employees (password-protected PDFs) |

### 4.1.5 Dashboard & Reporting

| Feature | Requirements |
| --- | --- |
| Overview | Display: Total monthly payroll cost, Total employees, Pending/Completed months, Quick access to process current month |
| History | View past payroll runs with ability to download previous payslips |
| Summary Report | Monthly payroll summary showing total earnings, deductions, and net pay across all employees |

## 4.2 Phase 2: Enhanced Features

Timeline: Months 4-6

### 4.2.1 Attendance Tracking Module

Calendar view showing employee attendance status (Present, Leave, Absent, Holiday)

Simple clock-in/clock-out system for employees via mobile or web

Leave application and approval workflow

Automatic attendance data sync to payroll input form

### 4.2.2 Advanced Statutory Calculations

TDS calculation based on income tax slabs and employee declarations

Professional Tax calculation (state-specific)

Labour Welfare Fund (where applicable)

### 4.2.3 Bank Transfer File Generation

Generate bank-ready files in NEFT/RTGS/IMPS formats

Support for multiple banks (SBI, HDFC, ICICI, Axis)

Bulk salary transfer instructions file

### 4.2.4 Leave Balance Management

Automatic tracking of leave accrual and usage

Leave encashment calculations

Leave carry-forward rules configuration

### 4.2.5 Compliance Reports

Monthly EPF challan with Form 12A

Monthly ESI challan

Annual Form 16 generation support

Payment reminder notifications for statutory deadlines

## 4.3 Phase 3: Scale & Polish

Timeline: Months 7-9

### 4.3.1 Mobile Application

iOS and Android apps for business owners

Quick payroll processing on the go

Employee self-service portal for viewing payslips and leave balance

### 4.3.2 Accounting Software Integration

Integration with Tally for automatic journal entries

Integration with Zoho Books and QuickBooks

Export payroll data in standard accounting formats

### 4.3.3 Multi-location Support

Support for businesses with multiple branches or locations

Location-specific compliance rules (Professional Tax varies by state)

Consolidated and location-wise payroll reports

### 4.3.4 Advanced Analytics & Reporting

Year-over-year payroll cost trends

Department-wise or designation-wise cost breakdown

Overtime analysis and insights

Leave utilization patterns

# 5. User Experience Requirements

## 5.1 Design Principles

Simplicity First: Every feature must have a clear, intuitive interface. No feature bloat.

Speed: Complete monthly payroll in under 15 minutes. Fast page loads, minimal clicks.

Transparency: Show calculation breakdowns. Users should understand where every number comes from.

Error Prevention: Validation at every step. Clear error messages with guidance on how to fix.

Mobile-friendly: Responsive design that works on tablets and phones.

## 5.2 Core User Flow

1. Dashboard: User lands on dashboard showing current month status and quick action buttons

2. Process Payroll: Click "Process [Month] Payroll" button

3. Input Data: Enter attendance and variable pay in a simple grid (auto-saves as user types)

4. Review: Click "Calculate" to see preview with breakdown for each employee

5. Adjust: Make any needed edits and recalculate

6. Finalize: Click "Finalize Payroll"

7. Download: Download payslips (ZIP) and/or send emails to employees

## 5.3 Onboarding Experience

5-minute guided setup wizard

Step 1: Company details and logo upload

Step 2: Add employees (option to import from Excel template)

Step 3: Configure salary structures

Step 4: Review and start first payroll

# 6. Technical Requirements

## 6.1 Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React.js with TypeScript, TailwindCSS for styling |
| Backend | Node.js with Express.js / Python Django |
| Database | PostgreSQL for relational data, Redis for caching |
| File Storage | AWS S3 or equivalent for PDF storage |
| Hosting | AWS / Google Cloud / Digital Ocean |
| PDF Generation | Puppeteer / PDFKit / ReportLab |

## 6.2 Performance Requirements

Page load time: Under 2 seconds on 3G connection

Payroll calculation: Complete in under 5 seconds for 10 employees

PDF generation: Generate all payslips in under 10 seconds

Uptime: 99.5% availability

## 6.3 Security Requirements

All data encrypted in transit (TLS 1.3) and at rest (AES-256)

Multi-factor authentication (MFA) option for business owners

Role-based access control (for Phase 3 multi-user support)

Regular automated backups (daily) with 30-day retention

Compliance with data protection regulations (GDPR-ready architecture)

Password-protected payslip PDFs (employee PAN/Aadhaar last 4 digits)

## 6.4 Data Backup & Recovery

Automated daily backups

Point-in-time recovery capability

Data export feature (CSV/Excel) for user-initiated backups

Recovery Time Objective (RTO): 4 hours

Recovery Point Objective (RPO): 24 hours

# 7. Business Model & Pricing

## 7.1 Pricing Tiers

| Tier | Employees | Price/Month | Features |
| --- | --- | --- | --- |
| Starter | 1-3 | FREE | All MVP features |
| Growth | 4-7 | ₹499 | MVP + Phase 2 |
| Pro | 8-10 | ₹899 | All features + integrations |

## 7.2 Revenue Projections

Based on conservative estimates targeting 10,000 businesses in Year 1:

40% on Free tier (4,000 businesses) - ₹0 revenue

40% on Growth tier (4,000 businesses) - ₹499 × 4,000 = ₹19,96,000/month

20% on Pro tier (2,000 businesses) - ₹899 × 2,000 = ₹17,98,000/month

Total Monthly Revenue: ₹37,94,000 (~₹38 lakhs/month)

Annual Revenue (Year 1): ₹4.55 crores

# 8. Go-to-Market Strategy

## 8.1 Target Customer Acquisition

Content Marketing: SEO-optimized blog posts on payroll compliance, small business management

Social Media: LinkedIn and Facebook targeting small business owners, HR groups

Partnerships: Collaborate with CA firms, business consultants, co-working spaces

Freemium Model: Free tier drives adoption, upgrade to paid when business grows

Referral Program: Incentivize existing users to refer other small businesses

## 8.2 Competitive Advantages

Specifically designed for small teams (not scaled-down enterprise software)

Simple, fast, intuitive interface requiring minimal training

Affordable pricing with a generous free tier

Local compliance focus (Indian statutory requirements built-in)

No lock-in: Easy data export and migration

# 9. Success Criteria & KPIs

## 9.1 Product Success Metrics

| Metric | Target (Year 1) |
| --- | --- |
| Total Active Users | 10,000 businesses |
| Free to Paid Conversion Rate | 25% |
| Monthly Active Users (MAU) | 85%+ of registered users |
| Average Time to Process Payroll | < 15 minutes |
| Customer Satisfaction (CSAT) | 4.5+ / 5 |
| Net Promoter Score (NPS) | 50+ |
| Churn Rate | < 10% monthly |

# 10. Risks & Mitigation Strategies

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Calculation errors in statutory compliance | High - Legal penalties, loss of trust | Rigorous testing with CA validation, maintain audit trail, regular updates for law changes |
| Competition from established players | Medium - Market share pressure | Focus on niche (1-10 employees), superior UX, aggressive free tier, word-of-mouth growth |
| Low conversion from free to paid | High - Revenue impact | Limit free tier to 3 employees, showcase value of Phase 2 features, targeted upgrade prompts |
| Data security breach | Critical - Business-ending | Enterprise-grade encryption, regular security audits, penetration testing, compliance certifications |
| Regulatory changes in labor laws | Medium - Requires quick updates | Modular calculation engine, maintain relationships with legal experts, automated update notifications |

# 11. Development Roadmap

| Phase | Timeline | Deliverables | Team Size | Success Criteria |
| --- | --- | --- | --- | --- |
| Phase 1: MVP | Months 1-3 | Basic payroll, payslip generation, dashboard | 4-5 (2 FE, 2 BE, 1 Designer) | 500 beta users, 4.0+ CSAT |
| Phase 2: Enhanced | Months 4-6 | Attendance, TDS, bank files, compliance reports | 6-7 | 2,000 users, 20% conversion |
| Phase 3: Scale | Months 7-9 | Mobile app, integrations, analytics | 8-10 | 10,000 users, 25% conversion, 50+ NPS |

# 12. Appendix

## 12.1 Glossary

PF (Provident Fund): Mandatory retirement savings scheme in India

ESI (Employee State Insurance): Social security and health insurance scheme for Indian workers

TDS (Tax Deducted at Source): Income tax deducted from salary by employer

Professional Tax: State-level tax on employment/profession

Form 16: Annual certificate of tax deduction issued by employer

## 12.2 References

EPF & Miscellaneous Provisions Act, 1952

ESI Act, 1948

Income Tax Act, 1961 (for TDS calculations)

Payment of Wages Act, 1936

## 12.3 Stakeholders

| Role | Name/Team | Responsibility |
| --- | --- | --- |
| Product Owner | TBD | Overall vision, prioritization, stakeholder management |
| Engineering Lead | TBD | Technical architecture, development, quality assurance |
| UX/UI Designer | TBD | User research, wireframes, visual design, usability testing |
| Compliance Advisor | External CA Firm | Validation of calculations, regulatory updates, compliance guidance |
| Marketing Lead | TBD | Go-to-market strategy, customer acquisition, brand positioning |

# 13. Document Approval

| Approver | Date | Signature |
| --- | --- | --- |
| Product Owner |  |  |
| Engineering Lead |  |  |
| CEO/Founder |  |  |

End of Document